## Slide 1: Chapter 24 - Quality Management

## Slide 2
What is software quality?

## Slide 3: Software quality management
Concerned with ensuring that the required level of quality is achieved in a software product.

## Slide 4: Quality management activities
Quality management provides an independent check on the software development process.
The quality management process checks the project deliverables to ensure that they are consistent with organizational standards and goals
The quality team should be independent from the development team so that they can take an objective view of the software. This allows them to report on software quality without being influenced by software development issues.

## Slide 5: Quality management and software development

## Slide 6: Quality planning
A quality plan sets out the desired product qualities and how these are assessed and defines the most significant quality attributes.
The quality plan should define the quality assessment process.
It should set out which organisational standards should be applied and, where necessary, define new standards to be used.

## Slide 7: Quality plans
Quality plan structure
  Product introduction;
  Product plans;
  Process descriptions;
  Quality goals;
  Risks and risk management.
Quality plans should be short, succinct documents
  If they are too long, no-one will read them.

## Slide 8: Scope of quality management
Quality management is particularly important for large, complex systems. The quality documentation is a record of progress and supports continuity of development as the development team changes.
For smaller systems, quality management needs less documentation and should focus on establishing a quality culture.
Techniques have to evolve when agile development is used.

## Slide 9: Software quality

## Slide 10: Software quality
Quality, simplistically, means that a product should meet its specification.
This is problematical for software systems
  There is a tension between customer quality requirements (efficiency, reliability, etc.) and developer quality requirements (maintainability, reusability, etc.);
  Some quality requirements are difficult to specify in an unambiguous way;
  Software specifications are usually incomplete and often inconsistent.
The focus may be ‘fitness for purpose’ rather than specification conformance.

## Slide 11: Software fitness for purpose
Has the software been properly tested?
Is the software sufficiently dependable to be put into use?
Is the performance of the software acceptable for normal use?
Is the software usable?
Is the software well-structured and understandable?
Have programming and documentation standards been followed in the development process?

## Slide 12: Non-functional characteristics
The subjective quality of a software system is largely based on its non-functional characteristics.
This reflects practical user experience – if the software’s functionality is not what is expected, then users will often just work around this and find other ways to do what they want to do.
However, if the software is unreliable or too slow, then it is practically impossible for them to achieve their goals.

## Slide 13: Software quality attributes
Safety | Understandability | Portability
Security | Testability | Usability
Reliability | Adaptability | Reusability
Resilience | Modularity | Efficiency
Robustness | Complexity | Learnability

## Slide 14: Quality conflicts
It is not possible for any system to be optimized for all of these attributes – for example, improving robustness may lead to loss of performance.
The quality plan should therefore define the most important quality attributes for the software that is being developed.
The plan should also include a definition of the quality assessment process, an agreed way of assessing whether some quality, such as maintainability or robustness, is present in the product.

## Slide 15: Process and product quality
The quality of a developed product is influenced by the quality of the production process.
This is important in software development as some product quality attributes are hard to assess.
However, there is a very complex and poorly understood relationship between software processes and product quality.
  The application of individual skills and experience is particularly important in software development;
  External factors such as the novelty of an application or the need for an accelerated development schedule may impair product quality.

## Slide 16: Process-based quality

## Slide 17: Quality culture
Quality managers should aim to develop a ‘quality culture’ where everyone responsible for software development is committed to achieving a high level of product quality.
They should encourage teams to take responsibility for the quality of their work and to develop new approaches to quality improvement.
They should support people who are interested in the intangible aspects of quality and encourage professional behavior in all team members.

## Slide 18: Reviews and inspections

## Slide 19: Reviews and inspections
A group examines part or all of a process or system and its documentation to find potential problems.
Software or documents may be 'signed off' at a review which signifies that progress to the next development stage has been approved by management.
There are different types of review with different objectives
  Inspections for defect removal (product);
  Reviews for progress assessment (product and process);
  Quality reviews (product and standards).

## Slide 20: Quality reviews
A group of people carefully examine part or all of a software system and its associated documentation.
Code, designs, specifications, test plans, standards, etc. can all be reviewed.
Software or documents may be 'signed off' at a review which signifies that progress to the next development stage has been approved by management.

## Slide 21: Phases in the review process
Pre-review activities
  Pre-review activities are concerned with review planning and review preparation
The review meeting
  During the review meeting, an author of the document or program being reviewed should ‘walk through’ the document with the review team.
Post-review activities
  These address the problems and issues that have been raised during the review meeting.

## Slide 22: The software review process

## Slide 23: Distributed reviews
The processes suggested for reviews assume that the review team has a face-to-face meeting to discuss the software or documents that they are reviewing.
However, project teams are now often distributed, sometimes across countries or continents, so it is impractical for team members to meet face to face.
Remote reviewing can be supported using shared documents where each review team member can annotate the document with their comments.

## Slide 24: Program inspections
These are peer reviews where engineers examine the source of a system with the aim of discovering anomalies and defects.
Inspections do not require execution of a system so may be used before implementation.
They may be applied to any representation of the system (requirements, design,configuration data, test data, etc.).
They have been shown to be an effective technique for discovering program errors.

## Slide 25: Inspection checklists
Checklist of common errors should be used to drive the inspection.
Error checklists are programming language dependent and reflect the characteristic errors that are likely to arise in the language.
In general, the 'weaker' the type checking, the larger the checklist.
Examples: Initialisation, Constant naming, loop termination, array bounds, etc.

## Slide 26: An inspection checklist (a)
Fault class | Inspection check
Data faults | Are all program variables initialized before their values are used? Have all constants been named? Should the upper bound of arrays be equal to the size of the array or Size -1? If character strings are used, is a delimiter explicitly assigned? Is there any possibility of buffer overflow?
Control faults | For each conditional statement, is the condition correct? Is each loop certain to terminate? Are compound statements correctly bracketed? In case statements, are all possible cases accounted for? If a break is required after each case in case statements, has it been included?
Input/output faults | Are all input variables used? Are all output variables assigned a value before they are output? Can unexpected inputs cause corruption?

## Slide 27: An inspection checklist (b)
Fault class | Inspection check
Interface faults | Do all function and method calls have the correct number of parameters? Do formal and actual parameter types match? Are the parameters in the right order? If components access shared memory, do they have the same model of the shared memory structure?
Storage management faults | If a linked structure is modified, have all links been correctly reassigned? If dynamic storage is used, has space been allocated correctly? Is space explicitly deallocated after it is no longer required?
Exception management faults | Have all possible error conditions been taken into account?