## Slide 1: Kanban
Advanced Software Engineering

## Slide 2: Kanban
The name 'Kanban' originates from Japanese, it means "signboard”, “billboard”
Used for Just in Time (JIT) manufacturing at Toyota manufacturing plants in Japan to limit the amount of inventory tied up in “work in progress” (WIP) on a manufacturing floor

## Slide 3: Kanban
Kanban is a lean agile system that can be used to enhance any software development lifecycle including Scrum, XP, or Waterfall.

## Slide 4: Principles
Start with what you do now
  No specific set of roles or process steps
Agree to pursue incremental, evolutionary change
  encourages continuous small incremental and evolutionary changes to your current system
Respect the current process, roles, responsibilities & titles
  eliminate initial fears

## Slide 5: Core Properties
Kanban promotes the lean concept of flow
  to continuously and predictably deliver value.
The work and the workflow is made visible
  to make activities and issues like backups obvious.
Kanban limits work in progress

## Slide 6: Inside an iteration, effort across roles is uneven
Development work often continues throughout a cycle while testing starts late and never seems to get enough time

## Slide 7: Using a Kanban approach in software drops time-boxed iterations in favor of focusing on continuous flow.

## Slide 8: SCRUM vs. Kanban
Kanban has less rules than scrum
Kanban is great methodology for Maintenance
  teams that need to adapt to customer input on a daily basis.
Scrum is good for development that is heavily dependant on stakeholders' feedback
  The sprint lock and the end of sprint demos to stakeholders

## Slide 9: SCRUM vs. Kanban
In Scrum, you select the work you'll be doing for the next sprint beforehand. You then lock the sprint, do all the work, and after a couple of weeks - the usual sprint duration - your queue is empty.

## Slide 10: SCRUM vs. Kanban
In Kanban, all that's limited is the size of the queues, called the Work In Progress limit. This means that you can change the items in the queues at any time, and that there's no "sprint end". The work just keeps flowing.
Kanban flow, with a WIP limit of 3 for the Todo, and 2 for the Ongoing

## Slide 11: Why limit the WIP?
Limiting WIP may have the following effects:
  Reduces cycle time per task
  Insures WIP is highest priority task
  Reduces or eliminates queues between groups
  Reduces multi-tasking by team members
  Reduces lead times and increases quality

## Slide 12: Work Process Flow
Analysis
  Create specification and acceptance criteria
  Product Owners
Development
  Code features, fix bugs
  Engineering Team
Test
  Test features and bug fixes
  QA Team
Merge and Deploy
  Release features and bug fixes to customers

## Slide 13
Kanban
“Lean value and Principles”
“LEAN”

## Slide 14: 7 PRINCIPLES OF LEAN SOFTWARE DEVELOPMENT
Eliminate Waste
Empower the Team (Respect People)
Defer Commitment
Amplify Learning (Build Knowledge)
Deliver Fast
Build Quality In
See as Whole
Reference:
1. Poppendieck, Mary and Tom Poppendieck, Lean Software Development: An Agile Toolkit, Addison Wesley, 2003
Notes: Definition - Anything not needed right now
Book Recommendation - Escape Velocity - Jeffrey Moore

## Slide 15: Software Waste
Poppendieck’s 7 types of software waste
  Partially done work
  Extra processes
  Extra features
  Task switching
  Waiting
  Motion
    Hand-offs; lack of co-located teams
  Defects

## Slide 16: Reference:
Anywhere from where you can get better knowledge

## Slide 17
Q&A?